Deployment & Release Notes for Staged Rollout

Mobile money platform project

May-Sep 2025

Objective

Ensure traceability, clarity, and communication of each staged deployment—including component versions, known issues, fixes, and rollback plans—for internal IT and external partners.

Deployment Strategy

| Phase | Region | Modules Released | Deployment Method |
| --- | --- | --- | --- |
| Phase 1 | Nairobi | Core Wallet, USSD, KYC Integration | Containerized CI/CD |
| Phase 2 | Western Kenya | Airtime Purchase, Transaction Alerts | Blue-Green |
| Phase 3 | Coast Region | Bank Linking, Credit Module | Canary |
| Phase 4 | National Rollout | Full Stack w/ M-PESA Bridge | Full Cutover |

Release Notes Sample (Phase 2)

- Release Date: 17 June 2025

- Version: v1.3.0

- New Features:

  - Airtime Top-up (All Networks)

  - Tiered Alerts (SMS/Push)

- Fixes:

  - Bug fix: Timeout issue on KYC submission

  - UI patch for transaction history filters

- Known Issues:

  - Delayed confirmation SMS for Coast Region customers

- Rollback Plan:

  - Container snapshot of previous build v1.2.5 retained for instant rollback

- Uptime after Deployment: 99.98%