Communication & Stakeholder Engagement Plan

Mobile money platform project

May-Sep 2025

With Financial & Telecom Ecosystem Partners

Purpose

To establish a structured, transparent, and secure flow of communication across banks, mobile network units, regulators, and compliance vendors throughout the mobile money platform integration lifecycle.

Stakeholder Categories & Roles

| Stakeholder | Role |
| --- | --- |
| Central Bank (CBK) | Regulatory approvals, compliance oversight |
| Partner Banks | Settlement, float management, KYC/AML validation |
| Telecom Core Teams | Network availability, USSD/API provisioning |
| Payment Gateway Providers | Secure routing & transaction orchestration |
| Agents & Distributors | Last-mile delivery, onboarding, issue reporting |
| Vendors (AML tools, APIs) | System integration, fraud detection support |

Engagement Strategy

| Method | Frequency | Audience | Purpose |
| --- | --- | --- | --- |
| Project Kick-off | Once | All | Alignment & scope validation |
| Weekly Standups | Weekly | Internal Teams | Issue resolution & progress tracking |
| Steering Committee | Bi-weekly | C-levels, Regulators | Governance, escalations |
| Regulatory Check-ins | Monthly or ad hoc | CBK, Data Commissioner | Compliance updates |
| Partner Workshops | Quarterly | Banks, Telecoms | Feature demos, roadmap sync |
| Release Notes / Change Memos | Per release | All technical stakeholders | Feature/Compliance updates |
| Crisis Communication Protocol | As needed | Incident Response Team | Fraud, breach, downtime communication |

Tools

- Slack/Teams for live updates

- Email + encrypted bulletins for regulatory partners

- Jira/Confluence for issue tracking & documentation

- SMS/USSD dashboards for field agents