Data Migration & Customer Account Sync Strategy

Mobile money platform project

May-Sep 2025

For Existing Telco & Financial Customer Alignment

Purpose

To ensure a secure, accurate, and seamless migration and synchronization of existing customer data between the telco’s subscriber base, banking partners, and the mobile money platform.

Scope

- Migration of SIM subscriber metadata, KYC data, linked bank accounts

- Syncing mobile money wallet IDs with telecom MSISDNs

- Mapping of customer float balances, loyalty, and transaction histories

- Real-time sync for multi-device login (SIM + App-based wallet)

Migration Strategy

| Phase | Activity | Tools/Tech |
| --- | --- | --- |
| Pre-Migration Audit | Identify existing customer records, detect duplicates/inconsistencies | SQL Scripts, ETL tools |
| Data Cleansing | Standardize formats (e.g., names, phone numbers, ID types), resolve orphaned records | Python Pandas, DQ pipelines |
| Mapping Logic | Map MSISDNs ↔ Wallet IDs ↔ Bank Account Numbers (B2C & C2B) | Custom ETL jobs |
| Pilot Sync | Migrate 5–10% accounts into staging to validate matching logic | Airflow, Talend, SFTP |
| Full Migration & Sync | Move full dataset + enable real-time account updates via APIs | Kafka, PostgreSQL, API Gateway |

Validation & Reconciliation

- Hash matching for migrated fields (e.g., ID No., Account No., Phone)

- Daily reconciliation reports between bank float vs telco wallet balance

- Exception handling: flag dormant, blacklisted, or mismatched accounts

Customer Impact Mitigation

- Downtime window announcements (SMS, USSD flash alerts)

- USSD fallback for balance verification

- Contact center ready with FAQs for transition period