Detailed Project Management Plan

Mobile money platform project

May-Sep 2025

1.1 Project Scope Statement

Objective:
To integrate a robust mobile money platform (e.g., M-PESA, Airtel Money) with ATelco’s OSS/BSS, CRM, and ERP systems to enable seamless digital transactions, customer onboarding, and regulatory compliance.

In Scope:

- Integration with mobile money APIs

- Setup of secure middleware and payment gateway

- Customer KYC/AML onboarding workflows

- Odoo ERP financial transaction sync

- Reporting tools for CBK & Data Protection compliance

- User training and UAT support

Out of Scope:

- Development of a proprietary mobile wallet

- Hardware procurement for non-core systems

- Third-party mobile app redesign

1.2 Work Breakdown Structure (WBS) – High Level

- Initiation & Planning

- Regulatory & Compliance Readiness

- Requirements Gathering

- System Design & Architecture

- API & Middleware Integration

- ERP & CRM System Updates

- Testing (Unit, SIT, UAT)

- Go-Live & Change Management

- Monitoring & Support Handover

1.3 Project Schedule (Milestones)

| Milestone | Planned Date | Owner |
| --- | --- | --- |
| Project Kickoff | [Insert Date] | PMO |
| Requirements Finalized | [Insert Date] | BA Team |
| API Contracts Signed | [Insert Date] | Legal/Partners |
| Integration Testing Begins | [Insert Date] | Tech Leads |
| UAT & Sign-off | [Insert Date] | QA + Business |
| Go-Live | [Insert Date] | Deployment Team |
| Post-Go-Live Support Handover | [Insert Date] | Ops/IT Support |

1.4 Budget Breakdown (Summary)

| Category | Estimated Cost (KES) | Notes |
| --- | --- | --- |
| Licensing & APIs | 6,000,000 | M-PESA/Airtel Integration |
| Development & Testing | 9,500,000 | In-house + external consultants |
| Compliance & Legal | 2,000,000 | Legal advisory, CBK approvals |
| Training & Change Mgt | 1,500,000 | End-user adoption |
| Contingency (10%) | 1,950,000 | For unknowns and delays |
| Total | 20,950,000 |  |

1.5 Risk Management

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Regulatory approval delays | Medium | High | Start early engagement with CBK |
| API instability from mobile money partner | High | High | Sandbox testing & fallback logic |
| Data privacy breach | Low | Very High | Implement strong encryption & RBAC |
| User resistance to change | Medium | Medium | Stakeholder training & change agents |

1.6 Stakeholder Roles & Governance

- Project Sponsor: CFO

- Project Manager: [Insert Name]

- Business Analyst: [Insert Name]

- Solution Architect: [Insert Name]

- Integration Partner: [e.g., Safaricom DevOps Team]

- Regulatory Liaison: Legal & Compliance Head

- r minimum 7 years