Mobile money platform project

May-Sep 2025

Procurement Plan – APIs, Security & Compliance Tools

Defines sourcing strategy and evaluation criteria for essential 3rd-party tools in the mobile money ecosystem.

Key Procurement Categories

| Category | Examples |
| --- | --- |
| APIs | Bank APIs, FX rate APIs, Telco account APIs |
| Security | Encryption libraries (e.g., Vault, HSM), 2FA tools |
| Compliance | AML/KYC verification APIs, transaction monitoring engines (e.g., ComplyAdvantage, Refinitiv) |

Procurement Phases

- Requirements Definition

  - Functional specs (e.g., real-time KYC verification)

  - Regulatory minimums (e.g., GDPR, CBK guidelines)

- Vendor Evaluation Criteria

| Criteria | Weight (%) |
| --- | --- |
| Regulatory Certification (PCI-DSS, ISO 27001) | 30 |
| System Uptime SLA | 20 |
| API Response Time (<500ms avg) | 15 |
| Cost Structure | 15 |
| Local Support Availability | 10 |
| Integration Complexity | 10 |

- RFP/RFQ Process

  - Sent to pre-qualified vendors

  - NDA & due diligence

- Contracting & Onboarding

  - Legal review (compliance clauses, indemnity)

  - Technical onboarding (API keys, sandbox access)

  - SLA and penalties documentation

- Ongoing Vendor Monitoring

  - Quarterly performance reviews

  - Compliance audit checkpoints

  - API deprecation/upgrade notices