Quality Management & Testing Strategy

Mobile money platform project

May-Sep 2025

For Transaction Integrity, Security, and Compliance

Goal

To ensure the platform delivers secure, accurate, and regulatory-compliant mobile money transactions across telecom and financial infrastructure.

Quality Objectives

- 100% traceability of transactions

- <0.01% transaction failure rate

- Zero security breaches or unpatched CVEs

- 100% audit trail compliance (AML, CBK, GDPR)

Quality Control Mechanisms

| Area | Tests | Tools |
| --- | --- | --- |
| Functional | USSD/UI workflows, KYC verification, agent onboarding | Selenium, Postman, Robot Framework |
| Security | Pen testing, token expiry, API encryption, role-based access | OWASP ZAP, Burp Suite, Vault |
| Compliance | AML thresholds, fraud alerts, data retention rules | ComplyAdvantage, Custom Rules Engine |
| Performance | Load testing, failover, scaling | JMeter, Locust, APM tools |
| Integration | API handshake, fallback scenarios, timeout recovery | Postman, Insomnia, Jenkins pipelines |

Test Phases

- Unit Testing – Each module (wallet, agent, bank API)

- Integration Testing – End-to-end money flow across telco and financial systems

- UAT (User Acceptance Testing) – With agents, customer support, compliance officers

- Regulatory Testbed – Simulated audits, compliance transaction scans

- Security Review – Third-party ethical hacking, threat modeling

Defect Management

- Severity 1 issues resolved within 12 hours

- Root cause analysis (RCA) documented

- Weekly bug triage with dev + QA + product

Acceptance Criteria

- Zero P1/P2 bugs in production

- 100% test case coverage for AML & KYC flows

- CBK sandbox test pass before go-live