Work Breakdown Structure (WBS) with Mobile Money Modules & Integration Tasks

Mobile money platform project

May-Sep 2025

A hierarchical decomposition of the total work to be carried out during the project:

Level 1: Mobile Money Platform Integration Project

- 1.1 Requirements Gathering

  - 1.1.1 Stakeholder Interviews

  - 1.1.2 Regulatory & CBK Requirements

  - 1.1.3 Technical Requirements (APIs, USSD, SDKs)

- 1.2 System Architecture & Design

  - 1.2.1 Integration Design (Mobile Network, Core Banking, M-PESA)

  - 1.2.2 Data Flow Diagrams & API Contracts

  - 1.2.3 Fraud Detection Logic Design

- 1.3 Platform Development & Configuration

  - 1.3.1 Core Platform Setup

  - 1.3.2 API Development (Airtime, Bill Pay, Peer Transfers)

  - 1.3.3 Middleware & Message Queue Setup

- 1.4 Compliance & Security Implementation

  - 1.4.1 KYC/AML Workflow Configuration

  - 1.4.2 Audit Logging & Encryption Setup

  - 1.4.3 Penetration Testing & Remediation

- 1.5 User Acceptance Testing (UAT) & Quality Assurance

  - 1.5.1 UAT Planning

  - 1.5.2 Regression Testing

  - 1.5.3 Test Case Execution & Reporting

- 1.6 Deployment & Go-Live

  - 1.6.1 Final Go-Live Checklist

  - 1.6.2 Mobile App Store Submission (if applicable)

  - 1.6.3 Production Monitoring Setup

- 1.7 Training & Change Management

  - 1.7.1 Agent & Staff Training

  - 1.7.2 End-User Communication Strategy

  - 1.7.3 User Manual Distribution

- 1.8 Post-Go-Live Support

  - 1.8.1 Bug Fixes

  - 1.8.2 Operational Handover

  - 1.8.3 SLA Monitoring