Change Request Management and Documentation

Mobile money platform project

May-Sep 2025

Objective

Ensure structured handling of change requests during the execution phase—especially due to regulatory changes, partner input, or user feedback—while minimizing disruption.

Change Management Framework

| Component | Description |
| --- | --- |
| Change Request Form | Standardised template capturing scope, impact, justification |
| Change Log Register | Centralised tracking of all change requests with status & impact rating |
| Change Control Board (CCB) | Cross-functional board (PMO, Compliance, Dev, Partner Reps) meets weekly |
| Impact Assessment Process | Evaluates scope, cost, timeline, risk of each proposed change |
| Approval Workflow | Automated via Jira + Manual CCB approval for High Impact changes |
| Change Categories | Minor Enhancements, Regulatory Compliance, Critical Fixes |

Sample Logged Changes

| CR ID | Description | Type | Status | Impact |
| --- | --- | --- | --- | --- |
| CR-021 | Add daily wallet transaction SMS alerts | Enhancement | Approved | Low |
| CR-037 | KRA PIN verification via API | Compliance | Approved | Medium |
| CR-044 | Downtime window extension for migration | Operational Adjustment | Implemented | High |

KPIs

- Change Requests Processed: 38

- Average Approval Time: 2.3 days

- % Approved within SLA: 92.1%