Business Case

Mobile money platform project

May-Sep 2025

Executive Summary

The integration of a Mobile Money Platform into ATelco’s ERP and OSS/BSS ecosystem is a strategic initiative to capture new revenue streams, improve customer experience, and position ATelco as a leading FinTech-enabled telco in East Africa. This initiative supports digital financial inclusion and strengthens operational efficiency.

Revenue Impact

- New Revenue Streams: Facilitate mobile wallet transactions for airtime purchase, bill payments, loan disbursements, and merchant payments, expected to increase service revenue by 15% annually.

- Reduced Leakage: Real-time payment reconciliation reduces billing errors and revenue leakage estimated at 5% of current collections.

- Cross-Selling Opportunities: Integration enables targeted financial product offers via CRM based on transaction data analytics.

Customer Experience Enhancements

- Faster Transactions: Real-time mobile money payments cut down service provisioning and payment clearance from days to minutes.

- Convenience: Customers access multiple financial services via a single telecom platform, improving retention and loyalty.

- Self-Service: Integration with mobile apps and USSD menus empowers customers to manage payments and services without agent intervention.

Risk Factors and Mitigation

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| API Downtime or Changes | High | Medium | Establish SLA with providers; robust fallback processes |
| Regulatory Changes | High | Low | Continuous compliance monitoring & agile response team |
| Security Breaches/Fraud | Very High | Medium | Multi-layer security, encryption, transaction monitoring |
| Integration Complexity | Medium | Medium | Phased implementation; early testing and validation |
| User Adoption Challenges | Medium | High | Comprehensive training and support programs |

Strategic Alignment

- Supports Kenya’s Digital Economy Blueprint and Financial Inclusion goals.

- Aligns with ATelco’s vision to innovate telecom-finance convergence.

- Enhances competitive differentiation in a crowded market.