Project Charter

Mobile money platform project

May-Sep 2025

1. Project Purpose & Justification

The integration of a Mobile Money Platform (MMP) into ATelco’s ERP and OSS/BSS systems aims to enhance revenue streams, streamline financial transactions, and expand digital financial services to millions of customers. This project aligns with ATelco’s strategic goal of becoming a leading FinTech-enabled telecom operator in the region.

2. Project Objectives

- Seamlessly integrate M-PESA (or equivalent) payment APIs with ATelco’s existing ERP and OSS/BSS platforms.

- Enable real-time mobile money transaction processing linked to billing, customer accounts, and financial reporting.

- Ensure compliance with Kenya Data Protection Act, Central Bank of Kenya regulations, and anti-money laundering (AML) requirements.

- Improve customer experience by supporting mobile wallet top-ups, airtime purchases, bill payments, and loan disbursements via mobile money.

- Deploy secure, scalable, and highly available infrastructure to support mobile money transactions 24/7.

- Train internal staff and support teams on mobile money workflows, compliance, and operational procedures.

3. Project Scope

In Scope:

- API integration between Mobile Money Platform and Odoo ERP billing and CRM modules.

- Real-time transaction reconciliation between mobile money payments and ATelco’s financial systems.

- Security enhancements including encryption, fraud detection, and role-based access controls for mobile money transactions.

- Development of dashboards and alerts for transaction monitoring and compliance reporting.

- User training and knowledge transfer for mobile money handling workflows.

- Regulatory compliance validation for financial transactions.

Out of Scope:

- Mobile money platform development (will use existing providers like M-PESA).

- Mobile wallet app development (handled by third-party providers).

- Credit risk scoring and loan decisioning system enhancements beyond basic integration.

4. Key Stakeholders

| Stakeholder Group | Role | Responsibilities |
| --- | --- | --- |
| Project Sponsor | Executive oversight | Approve funding, strategic direction |
| PMO / Project Manager | Project delivery | Plan, execute, monitor, and close project |
| IT & Integration Team | Technical execution | Develop and deploy integration APIs |
| Finance Department | Financial oversight | Reconciliation, compliance checks |
| Legal & Compliance | Regulatory adherence | Ensure AML, KYC, data protection compliance |
| Customer Care | Support | Handle transaction inquiries and disputes |
| Mobile Money Provider (e.g., M-PESA) | API partner | Provide reliable transaction APIs |

5. High-Level Milestones

| Milestone | Target Date | Description |
| --- | --- | --- |
| Project Kickoff | [Date] | Formal start of project activities |
| Requirements Finalization | [Date] | Complete business and technical requirements |
| API Development & Testing | [Date] | Build and test mobile money integration APIs |
| User Acceptance Testing | [Date] | Validate integration with end users and finance |
| Go-Live | [Date] | Deploy solution to production environment |
| Post-Go-Live Support | [Date] | Hypercare and stabilization period |

6. Assumptions & Constraints

- Assumes timely delivery of API access and documentation from Mobile Money providers.

- Regulatory changes during implementation will be managed via change control.

- Budget and resources allocated as per approved project plan.

- Integration complexity may vary depending on legacy OSS/BSS architecture.

7. Project Risks (Preliminary)

- Delay in API availability or changes in API specifications.

- Security breaches or fraud attempts impacting financial data.

- User adoption challenges due to new transaction workflows.

- Regulatory non-compliance risks leading to penalties.

8. Project Authorization

Approved by: ___________________________
Date: ___________________________