Project Governance Structure

Mobile money platform project

May-Sep 2025

Governance Overview

The governance framework ensures clear accountability, timely decision-making, risk oversight, and compliance adherence throughout the integration project. It includes representatives from Mobile Money providers, Telecom business units, IT, and Regulatory compliance.

Governance Bodies and Roles

| Governance Body | Members/Representatives | Responsibilities | Frequency of Meetings |
| --- | --- | --- | --- |
| Project Steering Committee (PSC) | Executive Sponsor, CIO, Finance Director, Legal Head, Mobile Money Partner Exec | Provide strategic direction, approve major changes, monitor project health | Monthly |
| Project Management Office (PMO) | Project Manager, PMO Analyst, Risk Manager | Project planning, execution monitoring, reporting | Weekly |
| Technical Integration Committee | IT Leads (ERP, OSS/BSS), Mobile Money API Experts, Security Officer | Review technical designs, integration issues, test plans | Bi-weekly |
| Compliance & Regulatory Board | Legal Counsel, Compliance Officer, Data Protection Officer, External Auditor | Ensure regulatory adherence, approve audit plans | Monthly or as needed |
| Change Control Board (CCB) | PMO, IT Leads, Business Owner, Vendor Representatives | Review and approve scope changes and risk impacts | Ad-hoc |
| Operational Readiness & Training Committee | Operations Manager, Training Lead, Customer Care Head | Oversee training plans, user readiness, support transition | Monthly |

RACI Summary for Key Activities

| Activity | Project Sponsor | PMO | IT Team | Compliance | Mobile Money Partner | Finance | Operations |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Define Project Scope | A | R | C | C | C | I | I |
| Approve Budget | A | C | I | I | I | R | I |
| Risk Management | I | R | C | A | C | I | I |
| Technical Integration | I | A | R | C | R | I | I |
| Compliance & Regulatory Approval | I | C | I | A | I | I | I |
| User Training & Support | I | A | I | I | I | I | R |
| Project Closure | A | R | C | C | C | I | I |