Risk and Issue Logs Updated with Mitigation & Contingency Plans —

Mobile money platform project

May-Sep 2025

- Transaction Failures: Due to network issues or API downtime.

- Fraud Risks: Unauthorized transactions, SIM swap fraud, account takeover.

- Compliance Risks: Non-adherence to AML/KYC or data privacy laws.

- Security Breaches: Data leakage or interception of payment details.

- Integration Issues: API incompatibility or version mismatches between systems.

Mitigation Strategies:

- Transaction Monitoring Tools: Real-time alerts for suspicious activities.

- Redundancy: Multiple mobile money providers or backup APIs to reduce downtime.

- Strong Authentication: Multi-factor authentication and biometric verification where applicable.

- Regular Compliance Audits: Frequent checks to ensure adherence to changing regulations.

- Encryption & Secure Channels: TLS/SSL for all data exchanges.

Contingency Plans:

- Fallback Payment Methods: Alternative payment gateways if mobile money is down.

- Incident Response: Defined protocols to quickly contain and resolve fraud or breaches.

- Customer Communication: Automated notifications for transaction failures or suspicious activity.

- Disaster Recovery: Backup and restore processes for transaction data.